Selah Park & Recreation Service Area	Chairperson:	Kelliann Ergeson

Special Board Meeting at Selah City Hall	Vice Chair:	David Lemmon

6:00pm Monday, January 20, 2026	Secretary:	Heidi Herzog

Board Members:	Carol Holden

William Longmire

Cliff Peterson

Danny Jones

# AGENDA

- Call to Order: 6:12 PM

- Roll Call: All present except Heidi who was coming back from traveling.

- Public Comment: None present

- Permanent Shade Structure Project | Brooke Hanley and Chris Brummett (Teams)

Two quotes were received and the cantilever was much more reasonable.  The height of the back would be 9 ft and 11’2” at the front.  It would be more expensive to install in the landscaping.  The construction would remove a concrete panel, be about 48” in diameter and 7-9’ deep.  After the in-ground structure is installed, the concrete will be re-poured.  This needs to cure and then after at least 7 days, the shade sails will be hung. Willie asked about the permits and they will be pursued after the project is begun.  They would plan to use the asphalt path to access facility with the heavy equipment.  It takes about two weeks to have the plans for the city.  Carol requested testimonials and pictures.  Chris provided recommendations.  Willie pulled up the website and we were able to see samples.  The post will be powder coated and are easy to clean hard water off with automotive cleaner.  Powder coating can come in multiple colors.  Shade sails in neutral colors wear better overtime.  Possible color combination would be navy poles with gray shade sails.  More UV protection is available with darker colors.  There is an easy release and tensioner for removal and re-installation of the shade sails.  That being said, some snow weight is accounted for and 95% don’t take them down during the off-season. The company is based in Spokane.  All products are manufactured in the USA.  It’s about a 10-12 week construction time.  There was discussion about a timeline to include no heavy equipment to be at the facility May 12-19 due to Community Days.  There is a need for 50% down for materials. There will be a goal to have engineering and major installation in April if at all possible. Cliff noted that the address and name on the proposal was the City of Selah and Brooke will make corrections.  Brooke will plan to visit the construction site and that will be a part of the construction contract.  Samples will be sent.  Chris will supply a lighting plan that will meet the health department regulations.  There will be no additional outlets in the poles as the lighting poles already have outlets.  Brooke will provide info to him on any sealer that was used in the original construction.  Brooke will cc Heide with new contract with corrections made to the contact information.  The design includes the picnic tables and the bleachers.

- Approval of Meeting Minutes from December 15, 2025  Carol motioned to approve Cliff seconded, motion passed unanimously.

- General Business -

          - County Report - Treasurer and Investment Reports December 2025

          - Approval of claims for payment: Kelliann moved to pay bills, Carol seconded, motion passed unanimously

- M&O (Levy Funds)

    - Banner Bank - $346.99

    - Cascade Natural Gas - $70.46

    - City of Selah - $—-

    - E3 Solutions, Inc. (Fire Alarm/Security) - $59.57

    - Pacific Power - $677.97

    - Soelberg Peralta, PS - $—-

    - Spectrum - $228.40

    - SPRSA (Payroll) - $—-

    - WA State Auditor - $2364.70

    - WA State Auditor - $ 2712.45

  - Pool Construction (Bond Funds)

G.     Selah Aquatic Center – Operations

  - BBMAC Financial Report

  - Season for Girls HS swim team may need to be pushed to November due to Lions closing.

  - Reminder that website will open March 1 for applications and classes for this summer.

H.    New Business

I.      Old Business

1.  Permanent Shade Structure Project – Post-Presentation Decision

Kelliann moved to approve the shade structure as proposed with the cantilever design, with a cost not to exceed $255K, as designed and installed by NW Playground, Danny seconded, motion passed unanimously.

2.  New Pool Covers – Aimee will continue to work with Brooke on the acquisition of new thermal covers.

J.       Board Member Communications - None

K.       Adjournment 7:30pm -  Next meeting date: February 17, 2026 (3rd Tuesday) at Selah City Hall

For February: Add a payroll account, establish a petty cash fund, can we increase the credit line on the card, Kelliann will draft a nepotism agreement, secondary review for payroll with multiple people trained on this process.