Selah Park & Recreation Service Area	Chairperson:	Kelliann Ergeson

Regular Board Meeting at Selah City Hall	Vice Chair:	David Lemmon

6:00pm Monday November 17, 2025	Secretary:	Heidi Herzog

Board Members:	Carol Holden

William Longmire

Cliff Peterson

Danny Jones

# MINUTES

- Call to Order: 6:02pm

- Roll Call all present with Aimee Ozanich and Amy Bunger

- SAO Audit Entrance Meeting – Amy Bunger Assistant Auditor, Neyda Supervisor on the Audit and they will be reviewing what the scope of the audit is.  There was a review of the audit scope and a handout was present.  At the end of the audit there will be an exit to review what was found.  Scope is all of 2022-2024 and do risk assessment and cover the significant systems (payroll and accounts payable).  Financial condition will be examined (plan in place).  There is a FIT tool on the website and can compare to other similar organizations.  This will be looked at through present.  The payroll will be examined more for 2024 due to the change.  EFT/ACH transactions scanned for reasonability.  Accounts payable (disbursements, cc payments, reimbursements) for proper accounting.  Open and public meetings and payroll and accounts payable are approved.  Carol asked if they have comparable entities for us to be notified of them because we are so unique.  Comparable revenue may also be used for this.    She also thanked the auditors for their service that is below the cost of the CPA’s.  If there are any questions that come up, they want to help.  The engagement letter is going to be signed by Kelliann and Heidi.  They had no questions.  The levels of reporting were detailed.  This is in the handout.  The cost of the audit will be about $5565.  No change in the audit process since the last audit.  There will be a survey at the end of the process.  There are help desks that can help with questions.   Audit services to help entities are free on the website.

- Permanent Shade Structure update - NAC/Brooke Hanley (Zoom)  Because of the inflation of the shade project, Brook has been researching other options.  Summary: The purchasing cooperative (NPP.gov) and Heidi signed SPRSA up for this and the membership has been accepted.  This purchasing cooperative vets contractors and locks in pricing (USA Shade shade-manufacturer and NW Playground-installer) we are pivoting to the other companies and they will look at facility this week and 	quote it to the penny.  We can do this because they have already gone through a competitive bidding process.  This is similar to state contracts.  The city and school district are already signed up with these.  Carol asked if NW Playground is on BBB and NAC has worked with them many times on many projects.  They will do the engineering.  The feeling is that there will be a significant cost savings to go this route.  For the onsite visit Heidi will be the person to let them into the pool area.  The plan is to do that on this Wednesday or Thursday afternoon.  Kelliann can do it if it is between 9-11.  Brook with then meet with him about the lighting on Thursday.  Danny wanted to know if there are any local projects that could be viewed.  Brook will check with them.  The shades may have been taken down by now, but pictures will work for viewing the projects.  Kelliann clarified that there should be no scope changes so that the contract should be returned with the signatures.  The clarification on the hourly vs. the not to exceed because NAC understands that this is the desire but it limits any future extras that the client requests.  It allows the client to make changes as needed.  The timeline is still in place (completion before end of season).

- Public Comment: No public comment

- Approval of Meeting Minutes from October 20, 2025 Kelliann moved to approve, David seconded motion passed unanimously.

- General Business -

          - County Report - Treasurer and Investment Reports October 2025

          - Approval of claims for payment: Carol made a motion to approve the claims for payment with the inclusion of the NAC invoice, Willie seconded the motion, motion approved unanimously.

- M&O (Levy Funds)

    - Banner Bank - $175.04

    - Cascade Natural Gas - $33.28

    - City of Selah - $251.88

    - E3 Solutions, Inc. (Fire Alarm/Security) - $59.57

    - Pacific Power - $999.15

    - Aimee Ozanich - $363.00

    - Soelberg Peralta, PS - $1900.00 (Q3 payroll and tax filing)

    - Spectrum - $228.32

    - SPRSA (Payroll) - $0

  - Pool Construction (Bond Funds)

    - NAC invoice $5515

H.     	Selah Aquatic Center – Operations

  - BBMAC Financial Report (Revenue and Expenditures, including Payroll)

  - 2025 Season -

    - Updates – keep the early registration for rentals for Selah School District and publicize the early rentals with Selah businesses.

    - Water meter should be done before we refill the pool if it is at all possible

    - If the Yakima pools do close, we need to provide more information about why our pool is important to our community.

I.    	New Business

  - 2026 Budget Approval – the budget from October has been updated with a prediction of a reserve fund of $115,991.53 at the end of 2026. Between the shades, and the meter, we will likely spend some of the M&O funds.  The final budget was discussed, and revisions were made and the total estimated expenses are equal to the estimated revenue for 2026 at $417K. A motion was made to approve the 2026 Budget by Cliff, Kelliann seconded it.  The motion passed unanimously.

  - 2026 Levy & Bond Collection Resolution 05-2025 with the updated budget on the back.  Motion to approve was made by Carol, motioned second by Heidi, motion passed unanimously.

  - 2026 Levy Limiting Factor Resolution 06-2025	Motion to approve was made by Danny, motioned second by Carol, motion passed unanimously.

  - Lions Pool possible closure/BBMAC extended season options: A community member asked about the feasibility of putting a cover on the pool. The installation of a dome would probably be $1,000,000 with the systems required.  You would have to pass a capital improvement bond as well as the excess levy fund for the M&O. The estimated operating costs would triple or go higher than that with the winter conditions.  The board would be asking the community of Selah to sponsor a pool that would be used by the entire Yakima County.  It is our responsibility to be good stewards of the funds that we are in charge of.

J.      	Old Business

1.  Permanent Shade Structure Project - NAC Architecture

a. Review and Approval of AIA Contract

2.  New Pool Covers: Aimee will work on this in December when she is out of school.  We plan to use the same sort of organization that is planned for the shade structures that Brook explained at the meeting tonight.

K.       	Board Member Communications -  For auditors exit interview:

Cliff would like to find out if there is a recommended reserve fund?   Can the deduct meter be in the budget (which could come out of project fund)?  The permits/fees needs to be increased because of the auditor’s fee.  The pool revenues dropped 24-25, can we expect them to go to $180K, so $170K may be better place for budget.  We should consider increasing rental prices. Heidi researched the letter we got from the county office regarding the money not collected from seniors.  The funds have not been collected.  We would need ask the tax payers and go over our levy amount and it would be collected from the other taxpayers.  After a discussion, it was decided that we would not attempt to collect it in 2026.  The amount was less than $2500 and it was putting a heavier burden on the currently paying tax payers.  This may be something to do if we eventually are under our cap.

L.	Adjournment at 7:55pm -  Next meeting date: December 15, 2025 at Selah City Hall